# Test Plan For ZOMATO

| ## Test Plan ID | ## TP-001 |
| --- | --- |
| ## Project Name | ## Online Ticket App – District.in |
| ## Prepared By | ## Moksh Patel |
| ## Date | ## 27 MAY 2026 |

## 1. Scope

In – Scope: Registration, Login, Location,  Movie Search, Movie, Selection, Seat Selection, Payment, Logout

Out of Scope: IPL, Movie, Scores, Activities

## 2. Objectives

Ensure users can successfully log in.

Validate that the Ticket can be booked with correct total price

Confirm payments are processed correctly.

## 3. Resources

3 Testers, 2 Laptops, 1 Desktop, 1 Android + 1 iOS Device
Test Data: 5 Sample Theater, 10 Test User Accounts

## 4. Timelines

Registration - 2 Days

Login – 1 Day

Location - 2 Days

Movie Search – 2 Days

Movie Selection  – 2 Days

Seat Selection - 2 Days

Payment – 3 Days

Logout - 1 Day

## 5. Risks/Assumptions

Payment gateway might get temporarily down which may affect the scheduled timelines.

Testers assume that the internet would be stable to test the application.